Data Engineering Weekly Action Plan

52 weeks | 4 hours per week | Senior Data Engineer to Cloud/Modern Data Engineer

# How to use this printable plan

Each week has four 1-hour blocks. Do them as four separate sessions or combine them into one longer session. Your weekly target is one visible output, not perfection.

| Block | Time | Purpose | Default action |
| --- | --- | --- | --- |
| Block 1 | 60 min | Learn | Read/watch one small concept. Write 3 bullet notes. |
| Block 2 | 60 min | Practise | Do a guided exercise or reproduce an example. |
| Block 3 | 60 min | Build | Apply it to your own mini-project, script, SQL file, or diagram. |
| Block 4 | 60 min | Document | Commit to GitHub, update README/notes, write next action. |

## Low-energy fallback

If you cannot do 4 hours, do one 15-minute action only: open the roadmap, make one commit, add one note, improve one README sentence, or ask AI to explain one concept. Do not catch up next week; just continue.

# 13-unit roadmap overview

| Unit | Weeks | Focus | Main output |
| --- | --- | --- | --- |
| Unit 1 | 1-4 | Setup, AI workflow, GitHub basics | Learning system, GitHub repo, prompt library |
| Unit 2 | 5-8 | SQL modernisation | SQL practice and mini-project |
| Unit 3 | 9-12 | Python for data engineering | Python ETL script |
| Unit 4 | 13-16 | Data modelling and documentation | SQL modelling showcase |
| Unit 5 | 17-20 | Azure storage and cloud foundations | Cloud storage runbook |
| Unit 6 | 21-24 | Azure Data Factory / Fabric pipelines | ADF/Fabric pipeline notes |
| Unit 7 | 25-28 | Databricks, Spark, Fabric awareness | Spark/Fabric notes and portfolio backlog |
| Unit 8 | 29-32 | Portfolio Project 1 - SQL modelling showcase | Finished SQL modelling project |
| Unit 9 | 33-36 | Portfolio Project 2 - Azure mini pipeline | Finished Azure pipeline project |
| Unit 10 | 37-40 | Portfolio Project 3 - Gaming data pipeline | Finished gaming data project |
| Unit 11 | 41-44 | Data quality, testing, and reliability | Testing mini-framework |
| Unit 12 | 45-48 | Portfolio polish and public profile | Polished portfolio |
| Unit 13 | 49-52 | Work evidence, CV readiness, and next direction | Impact log and Year 2 plan |

# Unit 1 - Weeks 1-4: Setup, AI workflow, GitHub basics

Goal: Create the habit system and make progress visible.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 1 | Set up your learning system | Block 1: Create/clean GitHub profile. Block 2: Create learning-journal repo and first README. Block 3: Create AI Prompt Library and Impact Log files. Block 4: Write your baseline: current skills, target path, first project choice. | GitHub profile, learning repo, prompt library, impact log. | [ ] |
| 2 | AI-first working habits | Block 1: Copy the safe AI rules and anonymisation checklist. Block 2: Use AI to explain one work/data concept. Block 3: Turn one rough note into structured documentation. Block 4: Commit prompt updates and a weekly reflection. | 10 reusable prompts and one AI-assisted note. | [ ] |
| 3 | Git essentials | Block 1: Complete GitHub Hello World. Block 2: Practise clone, add, commit, push, pull. Block 3: Make a branch, edit README, merge it. Block 4: Write a one-page Git cheat sheet. | First branch/merge and Git cheat sheet. | [ ] |
| 4 | Weekly routine + project board | Block 1: Create a simple GitHub project board or issue list. Block 2: Write your 4-hour weekly template. Block 3: Create folders for SQL, Python, Azure, Projects. Block 4: Review the month and choose Unit 2 tasks. | Roadmap repo structure and weekly routine ready. | [ ] |

# Unit 2 - Weeks 5-8: SQL modernisation

Goal: Refresh the SQL patterns that show up in modern data roles.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 5 | CTEs and readable SQL | Block 1: Review CTE syntax and use cases. Block 2: Rewrite 3 nested query examples as CTEs. Block 3: Add comments explaining intent. Block 4: Commit SQL file and notes. | 3 CTE examples committed. | [ ] |
| 6 | Window functions | Block 1: Learn ROW_NUMBER, RANK, LAG, LEAD, SUM OVER. Block 2: Build sample sales/game table. Block 3: Answer 5 ranking/trend questions. Block 4: Save explanations in README. | Window function practice set. | [ ] |
| 7 | SQL data quality checks | Block 1: Learn row count, null, duplicate, referential checks. Block 2: Write reusable SQL test queries. Block 3: Create a data quality checklist. Block 4: Commit checklist and examples. | Reusable SQL data quality checklist. | [ ] |
| 8 | SQL mini-project | Block 1: Pick a small public dataset. Block 2: Load it into SQLite/Postgres. Block 3: Write 5 useful analysis queries. Block 4: Document business questions and outputs. | Small SQL mini-project repo. | [ ] |

# Unit 3 - Weeks 9-12: Python for data engineering

Goal: Build confidence with practical data scripts, not app development.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 9 | Python setup and basics | Block 1: Install Python/VS Code if needed. Block 2: Create a virtual environment and run hello.py. Block 3: Practise variables, loops, functions. Block 4: Commit setup notes and first script. | Python environment and first script. | [ ] |
| 10 | CSV and pandas basics | Block 1: Learn read_csv, filter, groupby, to_csv. Block 2: Read a CSV and create summary stats. Block 3: Export a cleaned CSV. Block 4: Write what each step does. | CSV cleaning script. | [ ] |
| 11 | SQLite with Python | Block 1: Learn Python sqlite3 basics. Block 2: Create a SQLite database from CSV. Block 3: Run one SQL query from Python. Block 4: Commit database build script. | Python-to-SQLite script. | [ ] |
| 12 | Mini ETL script | Block 1: Define extract, transform, load steps. Block 2: Build a simple script with functions. Block 3: Add row count/null checks. Block 4: Write a clear README. | End-to-end mini ETL script. | [ ] |

# Unit 4 - Weeks 13-16: Data modelling and documentation

Goal: Turn your warehouse experience into named, visible modelling skills.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 13 | Dimensional modelling basics | Block 1: Review facts, dimensions, grain, keys. Block 2: Sketch a star schema for a game/retail dataset. Block 3: Define grain and business questions. Block 4: Commit schema notes. | Star schema design notes. | [ ] |
| 14 | Build the schema | Block 1: Create dimension and fact tables. Block 2: Write SQL transform scripts. Block 3: Insert/load sample data. Block 4: Add checks for row counts and duplicates. | Working star schema scripts. | [ ] |
| 15 | Queries and diagram | Block 1: Draw a simple ERD. Block 2: Write 5 example analytics queries. Block 3: Explain each query in plain English. Block 4: Update README with diagram. | Diagram and example queries. | [ ] |
| 16 | Project polish | Block 1: Refactor SQL formatting. Block 2: Add README sections: purpose, tools, data, steps, tests. Block 3: Ask AI to review as a hiring manager. Block 4: Apply the top 3 fixes. | Finished SQL modelling showcase. | [ ] |

# Unit 5 - Weeks 17-20: Azure storage and cloud foundations

Goal: Understand how cloud data lands, is stored, and is secured.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 17 | Cloud data concepts | Block 1: Learn landing/raw/processed/curated zones. Block 2: Compare cloud storage to on-prem warehouse staging. Block 3: Draw a simple cloud ingestion diagram. Block 4: Commit notes. | Cloud storage concept notes. | [ ] |
| 18 | Azure Blob Storage / ADLS | Block 1: Learn storage accounts, containers, blobs. Block 2: Create/upload a sample file if using Azure. Block 3: Document access and folder structure. Block 4: Save screenshots or notes. | Raw/processed storage layout documented. | [ ] |
| 19 | Security basics | Block 1: Learn keys, SAS, managed identity, secrets at high level. Block 2: Write what not to commit to GitHub. Block 3: Create a .gitignore and secrets checklist. Block 4: Add safe project setup notes. | Security and secrets checklist. | [ ] |
| 20 | Cloud mini-runbook | Block 1: Write a runbook for loading one file. Block 2: Include validation, failure points, and rollback. Block 3: Ask AI to make it clearer. Block 4: Commit final runbook. | One-page cloud loading runbook. | [ ] |

# Unit 6 - Weeks 21-24: Azure Data Factory / Fabric pipelines

Goal: Build a small, explainable pipeline and understand monitoring.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 21 | ADF/Fabric pipeline concepts | Block 1: Learn pipelines, activities, linked services, datasets. Block 2: Compare them to traditional ETL jobs/connections. Block 3: Draw pipeline architecture. Block 4: Commit concept notes. | Pipeline concept diagram. | [ ] |
| 22 | Copy data pipeline | Block 1: Follow a small copy-data tutorial. Block 2: Copy one file/table from source to sink. Block 3: Document each component. Block 4: Save screenshots or notes. | First copy-data pipeline evidence. | [ ] |
| 23 | Parameters and scheduling | Block 1: Learn parameters and triggers. Block 2: Add a parameter to your pipeline. Block 3: Define a simple schedule/trigger concept. Block 4: Document how it would run daily. | Parameterized pipeline notes. | [ ] |
| 24 | Monitoring and failure handling | Block 1: Learn run history and failure details. Block 2: Force or simulate a failure. Block 3: Write a support note: symptom, cause, fix, prevention. Block 4: Commit monitoring notes. | Pipeline failure/support note. | [ ] |

# Unit 7 - Weeks 25-28: Databricks, Spark, Fabric awareness

Goal: Learn enough to explain where notebooks and lakehouse tools fit.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 25 | Databricks/Spark concepts | Block 1: Learn what Spark is used for. Block 2: Compare Spark to SQL warehouse processing. Block 3: Run/read a tiny notebook example if possible. Block 4: Commit notes. | Spark/plain-English notes. | [ ] |
| 26 | Notebook data transformation | Block 1: Load a small CSV in a notebook. Block 2: Clean/filter/group data. Block 3: Save output or describe output table. Block 4: Document steps. | Notebook transformation example. | [ ] |
| 27 | Microsoft Fabric awareness | Block 1: Learn lakehouse, warehouse, pipeline, notebook basics. Block 2: Draw where Fabric overlaps ADF/Synapse/Power BI. Block 3: Write 5 interview-style explanations. Block 4: Commit notes. | Fabric awareness summary. | [ ] |
| 28 | Choose portfolio direction | Block 1: Review all project options. Block 2: Choose 3 portfolio projects. Block 3: Create GitHub issues for each. Block 4: Define Version 1 done conditions. | 3-project portfolio backlog. | [ ] |

# Unit 8 - Weeks 29-32: Portfolio Project 1 - SQL modelling showcase

Goal: Finish a small project that proves SQL, modelling, and documentation.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 29 | Project setup | Block 1: Choose dataset and questions. Block 2: Create repo and folder structure. Block 3: Load sample data locally. Block 4: Write initial README. | Project 1 repo created. | [ ] |
| 30 | Model build | Block 1: Create fact/dimension scripts. Block 2: Add transformations. Block 3: Run checks. Block 4: Commit working scripts. | Working model tables. | [ ] |
| 31 | Analysis queries | Block 1: Write 5 analysis queries. Block 2: Include CTE/window examples. Block 3: Save sample outputs. Block 4: Explain results in README. | Analysis outputs documented. | [ ] |
| 32 | Project finish | Block 1: Add ERD/architecture diagram. Block 2: Add data quality checks. Block 3: Ask AI to review README. Block 4: Apply final fixes and pin if ready. | Finished Project 1. | [ ] |

# Unit 9 - Weeks 33-36: Portfolio Project 2 - Azure mini pipeline

Goal: Create cloud evidence: storage, pipeline, validation, monitoring.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 33 | Architecture and source data | Block 1: Choose source CSV/API. Block 2: Draw raw-to-processed architecture. Block 3: Create repo and README skeleton. Block 4: Define cost/safety notes. | Azure project design. | [ ] |
| 34 | Storage and ingestion | Block 1: Create/upload raw file or document manual equivalent. Block 2: Build or outline ingestion pipeline. Block 3: Add validation query/check. Block 4: Commit evidence. | Raw ingestion evidence. | [ ] |
| 35 | Transformation and output | Block 1: Transform to clean output. Block 2: Store processed output. Block 3: Add row count/null checks. Block 4: Document run steps. | Processed output documented. | [ ] |
| 36 | Monitoring and README | Block 1: Add monitoring/failure section. Block 2: Add architecture diagram. Block 3: Add what you would improve at scale. Block 4: Final README polish. | Finished Project 2. | [ ] |

# Unit 10 - Weeks 37-40: Portfolio Project 3 - Gaming data pipeline

Goal: Build something motivating that shows Python, SQL, and curiosity.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 37 | Select gaming dataset/API | Block 1: Pick Steam, Riot/Valorant, OSRS, or Kaggle dataset. Block 2: Define 3-5 questions. Block 3: Create repo and data dictionary draft. Block 4: Commit plan. | Gaming project plan. | [ ] |
| 38 | Ingest data | Block 1: Download CSV or call API. Block 2: Save raw data safely. Block 3: Log row counts and schema. Block 4: Commit ingestion script. | Data ingestion script. | [ ] |
| 39 | Clean and model data | Block 1: Clean names/types/nulls. Block 2: Load into SQLite/Postgres. Block 3: Create simple model. Block 4: Document transformations. | Cleaned/modelled data. | [ ] |
| 40 | Findings and finish | Block 1: Write 3-5 analysis queries. Block 2: Add simple chart/table or Streamlit optional. Block 3: Add findings to README. Block 4: Final review and pin if ready. | Finished Project 3. | [ ] |

# Unit 11 - Weeks 41-44: Data quality, testing, and reliability

Goal: Turn production support experience into a portfolio strength.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 41 | Testing patterns | Block 1: Learn row, null, duplicate, referential, freshness checks. Block 2: Add checks to one project. Block 3: Document why each check matters. Block 4: Commit tests. | Testing checklist and first checks. | [ ] |
| 42 | Python assertions or GX intro | Block 1: Choose simple Python assertions or Great Expectations. Block 2: Validate a dataset. Block 3: Generate/record validation results. Block 4: Commit validation script. | Validation script/report. | [ ] |
| 43 | GitHub Actions intro | Block 1: Learn what CI/CD means. Block 2: Add a simple workflow that runs a Python check. Block 3: Trigger it with a commit. Block 4: Document pass/fail. | Simple GitHub Actions workflow. | [ ] |
| 44 | Reliability mini-framework | Block 1: Package checks into reusable functions or SQL templates. Block 2: Add README examples. Block 3: Ask AI to improve clarity. Block 4: Apply final fixes. | Reusable data quality mini-framework. | [ ] |

# Unit 12 - Weeks 45-48: Portfolio polish and public profile

Goal: Make your work easy for an employer to understand in 2 minutes.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 45 | README consistency | Block 1: Apply one README template to all projects. Block 2: Add purpose, tools, architecture, steps, tests. Block 3: Remove clutter and dead links. Block 4: Commit README improvements. | Consistent READMEs. | [ ] |
| 46 | GitHub profile polish | Block 1: Create/update profile README. Block 2: Pin best repos. Block 3: Add short learning narrative. Block 4: Check all public repos are safe. | Polished GitHub profile. | [ ] |
| 47 | Architecture diagrams and screenshots | Block 1: Add diagrams to projects. Block 2: Add sample output screenshots. Block 3: Add limitations/future improvements. Block 4: Commit visuals. | Projects easier to scan. | [ ] |
| 48 | Hiring-manager review | Block 1: Ask AI to review each project as a hiring manager. Block 2: Capture top 10 fixes. Block 3: Apply top 3-5 fixes. Block 4: Mark portfolio version 1 complete. | Portfolio v1 complete. | [ ] |

# Unit 13 - Weeks 49-52: Work evidence, CV readiness, and next direction

Goal: Prepare evidence quietly without switching into interview mode too early.  |  Weekly time: 4 hours.  |  Rule: one visible output per week.

| Week | Focus | 4-hour action checklist | Visible output | Done |
| --- | --- | --- | --- | --- |
| 49 | Impact log backfill | Block 1: Add 5 anonymised work impact entries. Block 2: Label skills used. Block 3: Draft CV wording for each. Block 4: Commit/save privately. | Impact log with 5 strong entries. | [ ] |
| 50 | Job description scan | Block 1: Save 10 Cloud/Data Engineer job descriptions. Block 2: Highlight repeated skills. Block 3: Compare against your portfolio. Block 4: Write gap map. | Job-skill gap map. | [ ] |
| 51 | CV evidence bank | Block 1: Draft a modern profile paragraph. Block 2: Add project bullets. Block 3: Add work-impact bullets. Block 4: Save as draft, not final. | CV evidence draft. | [ ] |
| 52 | Annual review and Year 2 plan | Block 1: Review completed units. Block 2: Identify strongest 3 skills. Block 3: Choose Year 2 focus: Azure depth, Fabric, dbt, Databricks, or applications. Block 4: Write next 90-day plan. | Year 2 90-day plan. | [ ] |

# Weekly review template

| Question | Answer |
| --- | --- |
| What did I learn? |  |
| What did I build? |  |
| What did I commit or document? |  |
| What was hard or confusing? |  |
| What is the next tiny action? |  |
| Status: Done / Partial / Skipped |  |

Reminder: Partial is a valid status. Missing a week does not reset the roadmap.